# AI Voice Detector - Campus Deployment Runbook

Prepared on: 2026-03-17 12:19)

Scope: Production-readiness changes required in the current codebase and a full deployment/operations procedure for a college server reachable from all campus subnets.

# 1. Objective and Success Criteria

Deploy the system on a college workstation/server with a campus-routable IP so users on campus network can access all features.

Keep behavior equivalent to local system (student/examiner/evaluator flows, viva engine, scoring, reporting).

Harden deployment for reliability, security, maintainability, and recoverability.

Go-live is successful only if end-to-end UAT passes from multiple campus subnets and all critical flows are functional.

# 2. Current Runtime Architecture (Target State)

Frontend (React static build) served by Nginx container.

Backend (Node/Express) API service with MongoDB connectivity and auth/cookies.

Viva Engine (FastAPI + scoring + proctoring endpoints).

Shared Docker network for inter-service communication.

Persistent volume for viva interview artifacts.

Single public entrypoint via reverse proxy (recommended) on campus IP.

# 3. Tools and Roles in Deployment Flow

| Tool/Component | Role |
| --- | --- |
| Docker Engine | Builds and runs containers for frontend/backend/viva_engine. |
| Docker Compose | Defines multi-service topology, env wiring, health checks, startup dependencies. |
| Nginx Reverse Proxy (host-level) | Single campus-facing endpoint, path routing, TLS termination, optional WebSocket support. |
| MongoDB (Atlas or managed) | Primary persistent datastore for users/tests/results. |
| DNS / Campus Network Team | Maps domain or confirms campus-routable IP reachability across subnets. |
| Firewall / Security Team | Allows only required inbound ports and applies host restrictions. |
| Systemd / OS service manager | Optional host-level process persistence for Docker service and proxy. |
| Monitoring + Logs | Uptime checks, health checks, container logs, incident triage and audit trail. |

# 4. Required Codebase Changes Before Campus Production

These are mandatory app-level fixes to make production behavior correct. Docker-only changes are not enough.

| Priority | Change Required | Where | Why |
| --- | --- | --- | --- |
| P0 | Replace hardcoded localhost URLs with environment-based URLs. | frontend/src/landing_page/signup/Prof-Login.jsx, frontend/src/landing_page/signup/Stud-Login.jsx, frontend/src/landing_page/stud_dash/Footer.jsx, frontend/src/landing_page/evaluator/*, backend/controllers/evaluatorController.js | Campus users cannot resolve localhost of server/browser correctly; links/API calls fail. |
| P0 | CORS allowlist must use real campus origin(s), not localhost only. | backend/server.js, viva_engine/api_server.py | Cross-origin requests, cookies, and viva calls fail in deployment. |
| P0 | Cookie policy alignment (SameSite/Secure/credentials) for deployed origin. | backend/controllers/userController.js, backend/controllers/evaluatorController.js | Login may appear successful but session cookies not sent/accepted in browser. |
| P0 | Fix refresh token decode key mismatch (_id vs id). | backend/controllers/userController.js | Session refresh fails unexpectedly for valid users. |
| P0 | Fix test time field mismatch (startTime/endTime vs start_time/end_time). | backend/controllers/studentController.js | Students can be blocked/allowed incorrectly by broken timing checks. |
| P0 | Remove dev-mode retake logic that always overwrites start time. | backend/controllers/studentController.js | Production anti-retake policy is bypassed. |
| P1 | Protect open endpoints with auth/role checks. | backend/routes/testResults.js, backend/routes/details.js, backend/routes/evaluator.js | Data exposure and unauthorized access risk. |
| P1 | Fix frontend calls to non-existent backend routes. | frontend/src/landing_page/prof_dash/Remove.jsx vs backend/routes/examiner.js | Feature works locally only in partial conditions; breaks for users. |
| P1 | Remove duplicate route registration for /student/start/:testId. | backend/routes/student.js | Ambiguous behavior and difficult troubleshooting. |
| P1 | Standardize frontend API env naming and usage. | frontend/src/api/axiosInstance.js + all axios direct calls | Build-time/runtime config drift across environments. |

# 5. Docker/Compose Status (Already Updated)

Backend/Frontend now use Node 22 slim images with deterministic npm ci install.

Frontend runtime moved to Nginx 1.28 and correct port mapping 3000:80.

Viva engine moved to Python 3.12-slim with runtime-focused system libs.

Health checks added for backend/frontend/viva_engine.

depends_on now waits for healthy dependencies.

viva_engine callback to backend uses container DNS (http://backend:5000).

Persistent named volume configured for viva interview artifacts.

# 6. Production Deployment Procedure (Campus Server)

Step 1 - Freeze and Prepare Release

Create a release branch/tag from a known working commit.

Merge mandatory P0 changes first; do not deploy without them.

Create .env files for backend and viva_engine on server only (never commit).

Step 2 - Server Provisioning

Install OS updates, Docker Engine, Docker Compose plugin.

Set static hostname and confirm campus-routable IP reachability from multiple subnets.

Open firewall ports: 80/443 (preferred) and optionally SSH management port.

Step 3 - Reverse Proxy Setup

Install host-level Nginx (recommended) as single public entrypoint.

Route / to frontend container, /api to backend container, /viva-api (or subdomain) to viva_engine.

Enable TLS if available (college cert/private CA/public cert).

Step 4 - Configure Environment

Backend .env: MONGO_URI, JWT secrets, mail creds, cloudinary, allowed frontend origin.

Viva .env: provider API keys, NODE_BACKEND_URL and any scoring configuration.

Set frontend build args to public campus URL base paths, not localhost.

Step 5 - Build and Launch

Run docker compose build --no-cache for clean image creation.

Run docker compose up -d to start all services.

Verify service health (docker compose ps and health status).

Step 6 - Smoke Tests

Access landing page from another campus machine.

Test login flows, create test, evaluator invite links, viva start/record/submit, results visibility.

Check browser console/network and container logs for CORS, cookie, or route errors.

Step 7 - Controlled UAT

Run scripted UAT with 1 professor, 2 students, 1 evaluator.

Test from at least 3 campus subnets (lab, hostel, faculty block if applicable).

Capture issues and patch before full rollout.

Step 8 - Go-Live

Announce go-live window and support contact.

Enable monitoring and daily backup schedule.

Keep rollback command and previous image tags ready.

# 7. Deployment Flow (Request Path)

User browser -> campus URL -> host Nginx reverse proxy.

Proxy / -> frontend container (static SPA).

Frontend API calls -> proxy /api -> backend container.

Frontend viva calls -> proxy /viva-api -> viva_engine container.

viva_engine writes artifacts to persistent volume and submits final result to backend.

Backend stores domain data in MongoDB and serves dashboards/results.

# 8. Operations, Monitoring, and Backup

Health Monitoring: check / (frontend), / (backend), /health (viva_engine).

Log Monitoring: docker compose logs -f backend frontend viva_engine.

Backup: MongoDB daily snapshot + viva_interviews volume backup policy.

Alerting: service down, repeated 5xx responses, auth failure spikes.

Runbook: restart service, rotate key, restore backup, rollback release.

# 9. Security and Compliance Checklist

Rotate currently exposed API keys/secrets before deployment.

Never commit .env files to repository.

Restrict open ports to only required public endpoints.

Use HTTPS for credential/session security on campus network.

Add rate limiting for auth and password reset endpoints.

Review access controls on student/test/result APIs.

# 10. Rollback Strategy

Keep previous known-good image tags.

If critical issue: docker compose down, deploy previous tag set, docker compose up -d.

Restore DB snapshot only if data corruption is confirmed.

Post-rollback: incident report with root cause and preventive fix.

# 11. Immediate Next Actions (Execution Order)

Implement all P0 code fixes listed in Section 4.

Implement P1 security and route consistency fixes.

Run full UAT locally and then on staging server.

Deploy to campus server using Section 6 sequence.

Run subnet-wise acceptance test and sign-off.